## Slide 1: NQCH/QCIF Update - Hardware
31/8/26 - Paul

## Slide 2
QPU Update
Installation of QM Demo System onto 5Q and 20Q completed
Calibration of 20Q with QM
Single qubit gate calibration complete [99.9% avg. pulse fidelity]
Readout fidelity optimization still pending
Two qubit pair calibration tested, able to reach ~97% Clifford fidelity, ~99.3% CZ gate fidelity
Handover completed, currently collaborating with QM for full chip bringup

## Slide 3
Bimonthly Forecast
Aug
QM Demo [Ongoing]
A* Qibosoq collaboration
Sept
Qblox Pre-demo Meeting
Oct+
Qblox Demo
Paul on leave from 4th Oct to 15th Oct